# Phased Implementation Plan

## 1. Purpose

The purpose of this document is to outline a staged implementation approach for the proposed system. The aim is to deliver the product incrementally, validate assumptions to stakeholders at an early stage, and add revenue-generating features much later when the core functionality is stabilized.

## 2. Implementation Strategy Overview

The implementation is divided into three phase

- Phase 1: Basic Implementation

- Phase 2: Minimum Viable Product (MVP)

- Phase 3: Revenue Generation

## 3. Phase 1 – Basic Implementation

## 3.1 Objective

## The objective of Phase 1 is to develop a basic working version of the system that covers the basic user journey and confirm end-to-end data flow.

## 3.2 Scope

3.2.1 User Onboarding and Profiling

- User registration using email and mobile verification

- Collection of basic financial details

- Initial financial profiling logic

- Basic persona assignment

3.2.2 Investment Aptitude Survey

- Implementation of a risk-profiling questionnaire

- Risk score calculation

- Classification into predefined risk categories

3.2.3 Financial Health Score

- Basic health score calculation

- Presentation of score on user dashboard

3.2.4 Problem Identification

- Identification of key financial gaps using simple rules

- Display of suggested action items

3.2.5 Core Calculators

- SIP calculator

- Retirement calculator

- EMI calculator

3.2.6 Technical Setup

- Initial frontend and backend configuration

- Database schema for core entities

- API endpoints for major flows

## 3.3 Deliverables

- Functional end-to-end system

- Internal demo build

- Verified data flow across modules

## 4. Phase 2 – Minimum Viable Product (MVP)

4.1 Objective

Phase 2 is aimed at getting the system to an MVP stage, which would be client ready and would help with user experience validation, outputs and general value proposition

4.2 Scope

4.2.1 Extended Calculator Suite

- Calculators for insurance and education planning

- HRA and CAGR calculators

- PDF export of results

4.2.2 Advisory Reporting

- Generation of structured advisory reports

- Inclusion of summaries

4.3  Deliverables

- Client-demo ready MVP

- Stakeholder feedback

## 5. Phase 3 – Revenue Generation

## 5.1 Objective

The objective of Phase 3 is to introduce revenue-generating features once the core system has been validated.

## 5.2 Scope

5.2.1 Option Wealth Module

- Asset selection and pledge mechanism

- Margin calculation based on asset value

- Trial mode for risk-free evaluation

- Live mode with controlled risk handling

5.2.2 Monitoring and Stability

- Monitoring of system performance

- Handling of operational issues

5.3 Deliverables

- Revenue-enabled system

- Stable monetization flows

- Production ready platform